SUBJECT: AGENCY FORCE ACCOUNT PROJECTS [.  KRS 56.491]

The following procedures shall be followed in the request, authorization, and administration of a force account project:

1.	The state agency seeking [the] approval and establishment of a "force account" project shall submit to the Department for Facilities Management of the Finance and Administration Cabinet, a request, in writing, with sufficient description of the project, and estimated cost which shall not exceed $125,000.

2.	Construction plans shall be submitted to and carry the review approval of the Department of Housing, Buildings, and Construction as to conformity with the Uniform State Building Code, if [when] applicable.

3.	The agency shall indicate the source of available funds and [indicate] the estimated cost of [as to] materials and labor.

4.	All [necessary] materials, equipment, and supplies required on an approved project shall be procured in accordance with the standard purchasing procedures and policies of the Finance and Administration Cabinet as defined by statute and regulations.

5.	A monetary value shall [must] be assigned to the labor input by the agency's employees for the performance of the project.

6.	The Finance and Administration Cabinet shall not approve any project if [where] it finds that the project is not needed, if the proposed method of financing is not sound, if [where] the total cost of the project will exceed the amount of funds available for the project, or if [where] the cost of the project will exceed the statutory dollar limit.

7.	Approval of the project by the Finance and Administration Cabinet shall [will] be by [the] duly processed SAS-5 document.  This document indicates [Secretary’s Order, Form DOA-5, indicating Commonwealth’s Appropriation, Allotment, Revenue Budget, Project Management Master, and Journal Voucher Transfer documents.  These documents indicate] authorization of the project and allocation of funds to designated account and expenditure codes.

# KRS 56.491